## Slide 1
Level Four 408.04b
OHP #1
Supervise the work of your subordinates;
Decide on a meeting point from where you can coordinate the efforts of your staff;
Keep your distance in order to keep an eye on the ensemble;
Use your assistants;
Be available to help solve any problems that may arise;
Expect to modify the plan (Plan B) if circumstances change; and
Show initiative and adapt to new situations.
DURING THE ACTIVITY

## Slide 2
Level Four 408.04b
OHP #2a
AFTER THE ACTIVITY
THE POST-ACTIVITY MEETING
Ask your assistant(s) to provide you with a post-activity report.
The post-activity report, verbal or written, answers the following questions:
What was the nature of my task?
What problems did I encounter?
What solutions did I apply;
What course of action could help improve the situation in the future?
What were the weakest points of my mission?
What were the strongest points of my mission?
What is my personal opinion on the overall success of the activity?

## Slide 3
Level Four 408.04b
OHP #2b
Respect the opinions of your subordinates;
Stay neutral and listen to your staff. Do not take their remarks personally;
Discussions should be in a climate of trust and honest exchange;
For each problem brought to the table, a constructive solution must be offered by you or, better yet, by the whole group.

## Slide 4
Level Four 408.04b
OHP #3
SUBMITTING A FINAL REPORT
After analyzing the shortfalls and strong points from your assistant’s post-activity report, you must produce a Final Report (After Action Report) for your supervisor.
The written report must, in addition to answering the questions in the post-activity report, is to include a precise evaluation of each element of your original plan.
The report must be detailed and include proper and precise recommendations.